In my project, I use the following assumptions for it:

**Project Plan**

Write Plan:PM1

Review Plan

Preparation for Review:PE1,RE1,SE1,TE1

Review Meeting: PE1,RE1,SE1,TE1,PM1

Rework:PM1

**Requirement**

Write Requirements:RE1,RE4,RE13,RE15

Write Use Case Model: RE1,RE4,RE13,RE15

Review Requirement/Use Case Model

Preparation For Review: :DE1,PE1,SE1,TE1

Review Meeting:DE1,PE1,SE1,TE1,RE1

Rework:RE4

**Analysis Document**

Write Analysis Document:SE1,SE2,SE5

Review Analysis Documents

Preparation for Analysis Documents:DE1,PE1,RE1,TE1

Review Meeting: DE1,PE1,RE1,TE1,SE1

Rework:SE1,SE2

**Design Document**

Write DD: SE1,SE2,SE5

Review DD

Preparaton for DD:DE1,PE1,RE1,TE1

Review Meeting: DE1,PE1,RE1,TE1,SE1

Rework:SE1

**Coding and Unit Testing**

Write Code:PE1,PE4,PE6,PE22,PE37,PE43

Unit Testing

Prepare/Execute Test Case:TE1,TE25,TE34,TE49,TE51

Fix Found Defects: PE1,PE4,PE6,PE18,PE22,PE37,PE43

Test Fixed Defects: PE1,PE4,PE6,PE22,PE37,PE43

Code Inspection

Preparation for Code Inspection:PE1,PM1,RE1,SE1

Code Inspection Meeting: PE1,PM1,RE1,SE1,TE1

Rework:PE1,PE4,PE6,PM1,SE1,RE1

**Testing**

Write Test Plan (TP):TE6,TE19,TE25,TE51

Review TP

Preparation for TP:DE1,PE78,RE1,SE1

Review TP Meeting: PE1,PM1,RE1,SE1,TE6

Rework:TE6,TE19,TE25

Execute TP(test cases): PE4,PE6,PE18,PE22,SE12,SE13,SE47

Fix Found Defects: PE22,PE37,PE43,PE78

Test Fixed Defects:TE1,TE6,TE19,TE25

**Documenation**

User Documentation:DE36,DE37,DE42,DE43,DE46

Review UD

Preparation for UD:RE4,SE12,TE1,PE18

Review UD Meeting:DE36,PE18,PM1,RE4,SE12

Rework:DE36,DE42,DE43,DE46

Question 4: The date is 14/3/12

Question 5: The date is 15/7/8